EXECUTIVE BRIEFING

Building a Beam-Class LLM

Should we develop a new open model that competes with Anthropic, OpenAI, Google, xAI and Meta? Findings, options, investment and the decision requested.

| Item | Detail |
| --- | --- |
| Prepared for | Yossi Avni and the executive / investment committee |
| Date | 19 October 2026 |
| Read with | Beam_Executive_Summary.pptx (18 slides, with animated explainers on slides 4–5) — this briefing follows the same storyline |
| Evidence base | Beam_Research_Baseline.docx v2.0 (37 pages, 42 sources) |
| Reading time | ≈ 15 minutes |
| Decision requested | Approve Stage 1 (≈ US$11M; first model in 3–6 months) and the choice of target market |

Estimates of cost, GPU-hours and headcount are the author’s, derived from Reflection AI’s disclosed training scale. Benchmark figures are vendor-reported unless described as independent.

# 1. One-page summary

### Situation

Reflection AI released Beam 1.0 on 16 October 2026: a 501-billion-parameter open-weight model (23.4B active per token) under the permissive Apache 2.0 licence, built for coding and agentic work and launched with 40+ partners including AWS, Google Cloud, Microsoft Azure and NVIDIA. It shows that a well-funded start-up can train a credible large model in under two years, and it makes a strong, free starting point available to anyone.

### Complication

Beam is efficient but not frontier-class. On the only independent single-scale comparison (Artificial Analysis Intelligence Index) it scores 30 — versus 44–46 for the best Chinese open models and Grok 4.7, ~53 for OpenAI’s GPT-6 Astra and Google’s Gemini 4 Argon, and 58 for Anthropic’s Claude Opus 5.5. Meanwhile enterprises are concentrating spend on closed models: Anthropic (40%) and OpenAI (27%) lead, and open-weight models’ share fell from 19% to 11% in a year.

### Resolution

- Do not race the leaderboard. Matching Anthropic/OpenAI/Google requires US$1B+ per model generation.

- Build where closed models cannot follow: sovereign and on-premises AI, regulated industries, domain specialists, under-served languages, and cost-sensitive agent workloads.

- Start from Beam’s open weights (Stage 1, ≈ US$11M). Prove the data, reinforcement-learning and evaluation capability and win first customers within 6 months.

- Gate further investment. Only at month 9, with proven demand and ≥ US$150M secured, commit to continued pre-training (≈ US$56M) or a from-scratch model (≈ US$175M).

### Key numbers

| 30 vs 58 | US$11M → US$175M | 11% | 3–6 months |
| --- | --- | --- | --- |
| Beam vs. leader, independent index | Adapt Beam → build from scratch (2-yr, indicative) | Open-weight share of enterprise API spend | Time to a first adapted model |

# 2. What Reflection AI has built

| Attribute | Beam 1.0 |
| --- | --- |
| Size | 501.3B total parameters; 23.4B active per token (≈4.7%) |
| Design | Mixture-of-Experts: 256 experts, 8 used per token; 52 layers; 512-token sliding-window attention with full-context attention in only 9 layers; 1M-token context |
| Training | 23.8T tokens on 6,144 NVIDIA GB300 GPUs (< 4 weeks), then reinforcement learning on 10,500 GB300 GPUs for ~4 weeks across ~1M coding/agent tasks |
| Release | Apache 2.0 weights in BF16, FP8 and NVFP4; speculative-decoding drafter; Mirror CLI agent harness; day-0 support in vLLM, SGLang and Transformers |
| Company | Founded 2024 by ex-Google DeepMind researchers; US$2B raised Oct 2025 led by NVIDIA; reported valuation talks at ~US$25B in 2026 |

Beam 1.0 architecture (from the research baseline, Figure 1).

Why it matters to us: every major design choice in Beam is a published technique, and its weights can be used commercially. The barrier to entry for a capable open model has fallen from hundreds of millions of dollars to roughly ten million for an adapted model.

# 3. How Beam compares with the leading vendors

Independent ranking on one scale (Artificial Analysis, October 2026).

| Vendor | Flagship | Open weights? | Independent index | Strategic posture |
| --- | --- | --- | --- | --- |
| Anthropic | Claude Opus 5.5 / Sonnet 5.5 | No | 58 / 56 | Capability leader; largest enterprise share |
| OpenAI | GPT-6 Astra | No (gpt-oss open line) | ≈ 53 | Consumer reach; premium pricing |
| Google | Gemini 4 Argon / 3.8 Flash | No (Gemma open line) | 52.6 | Multimodal; cloud distribution; cheap fast tier |
| xAI | Grok 4.7 | No | 46 | Low price ($2/$6 per 1M tokens) and speed |
| Meta | Muse Spark (closed); Llama 4 (open) | Partly | n/a on same index | Distribution; frontier models now closed |
| Chinese labs | MiMo, GLM, DeepSeek, Kimi | Yes | 44–46 | Best open scores at the lowest prices |
| Reflection | Beam 1.0 | Yes (Apache 2.0) | 30 | US provenance; efficiency; ecosystem |

Reading the gap: Reflection’s own launch table placed Beam level with GLM-5.2. Independent testing did not confirm this. The lesson for us is to measure every claim — ours and competitors’ — on our own independent harness.

Beam’s real strengths: it reaches answers with ~40% fewer output tokens than the median model, runs on a single 8-GPU server in 4-bit precision with ≤ 1.7 points quality loss, and is free to modify and resell.

# 4. Where a new model can win

Enterprise LLM API spend share (Menlo Ventures, late 2025).

| Segment | Why closed vendors are weak here | What we would need |
| --- | --- | --- |
| Sovereign & government | Weights cannot leave vendor clouds; Chinese models are often barred | US/EU/allied provenance, on-prem packaging, security accreditation |
| Regulated industries | Data-residency and audit requirements | Private deployment, audit logs, model documentation |
| Vertical specialists | General models are not trained on proprietary workflows | Domain data and RL environments from design partners |
| Under-served languages | Low commercial priority for global vendors | Targeted data (e.g., Hebrew, Arabic, regional European languages) |
| High-volume agents | Per-token pricing makes scale expensive | Low serving cost; Beam’s token efficiency |

Recommendation: choose one primary and one secondary segment before Stage 1 starts. The choice drives data acquisition, evaluation design and the first customers.

# 5. Options and investment

Indicative two-year cost by route (author estimates).

|  | A. Adapt Beam | B. Continue pre-training | C. Build from scratch |
| --- | --- | --- | --- |
| What | Fine-tune and reinforcement-learn Beam for our segment | Add 3–6T domain tokens to Beam, then full post-training | Own architecture, tokenizer and 24T+ token training run |
| 2-year cost | ≈ US$11M | ≈ US$56M | ≈ US$175M |
| Time to first model | 3–6 months | 9–12 months | 15–18 months |
| Team | 15–25 | 40–60 | 80–120 |
| Expected capability | Beam + domain gains | Beam + 5–10 points in domain | Beam parity; path to next tier with more capital |
| IP | Apache 2.0 derivative | Substantially modified derivative | Fully owned |
| Main risk | Limited differentiation | Data cost; forgetting | Execution and capital |

## 5.1 Stage 1 budget (option A, indicative)

| Line item | US$M | Notes |
| --- | --- | --- |
| Compute | 3 | ≈ 0.5–1M GPU-hours for fine-tuning, RL and evaluation |
| People | 6 | 15–25 staff (RL, data, infra, evaluation, product) over the programme |
| Data and RL environments | 1 | Licensing, annotation, design-partner environments |
| Infrastructure, evaluation, safety | 1 | Serving stack, red-teaming, third-party evaluation |
| Total | ≈ 11 | Excludes go-to-market spend |

## 5.2 Higher ambition levels

| Level | Independent target | Indicative cost | Who realistically plays |
| --- | --- | --- | --- |
| 1. Beam parity | ≈ 30 | US$11–175M | Start-ups, sovereign programmes, enterprises |
| 2. Open-frontier parity | ≈ 45 | US$300–500M | Well-funded labs (Chinese labs, Reflection’s next model) |
| 3. Closed-frontier challenger | ≥ 53 | US$1B+ per generation | Anthropic, OpenAI, Google, xAI, Meta |

# 6. Roadmap and decision gates

Programme roadmap; Stage 1 covers phases 0–2 and the adapted-model release.

| Gate | Month | Go criteria | Decision |
| --- | --- | --- | --- |
| G0 Baseline | 1 | Beam and peers reproduced on our harness within ±2 points | Confirm Stage 1 plan |
| G1 Adapt | 6 | Adapted model +5 points on domain evaluations; first paying pilot | Continue / pivot segment |
| G2 Scale | 9 | Demand proven; pilot model meets scaling targets; ≥ US$150M secured | Fund option B or C, or stay at A |
| G3 Pre-train | 11 | Stable full training run | Continue / stop |
| G4 Release | 17 | Level 1 KPIs met independently; safety report; ≥ 10 partners | Launch |

# 7. Principal risks

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Frontier keeps moving away | High | High | Compete in segments, not on the general leaderboard |
| Chinese open models at near-zero prices | High | Medium | Sell provenance, sovereignty, support and domain quality |
| Our own claims fail to replicate | Medium | High | Independent harness and third-party evaluation from day one |
| GPU cost / availability | Medium | High | Multi-provider reservations; 4-bit (NVFP4) training and serving |
| RL infrastructure underestimated | High | High | Build environments and sandboxes from month 1 |
| Talent and legal exposure | Medium | High | Equity and academic partnerships; data-provenance tracking; legal gates |
| Reflection ownership change | Medium | Medium | Mirror Beam 1.0 weights now — the Apache 2.0 grant is irrevocable |

# 8. Decision requested and first 90 days

## 8.1 Decisions requested

- Approve Stage 1 (option A): ≈ US$11M programme budget; first adapted model in 3–6 months.

- Select the target segment: recommended primary — sovereign / regulated on-premises AI; secondary — one vertical or language market chosen with design partners.

- Authorise partnerships: one GPU cloud for compute reservations and two to three design-partner customers.

- Schedule Gate 2 review for month 9 to decide on options B or C.

## 8.2 First 90-day plan

| Weeks | Workstream | Deliverable |
| --- | --- | --- |
| 1–2 | Programme set-up | Mirror Beam 1.0 weights; GPU reservation; core hires (RL lead, data lead, infra lead) |
| 1–4 | Evaluation | Independent harness; Beam, GLM, Kimi, DeepSeek re-run on all KPI benchmarks (Gate 0) |
| 2–8 | Market | Segment selection; 2–3 design-partner agreements; domain evaluation sets |
| 3–10 | Data | Domain corpus acquisition and filtering; synthetic data pipeline |
| 4–12 | RL environments | First 10,000 verifiable domain tasks running in sandboxes on Mirror CLI |
| 8–12 | First experiments | Fine-tuned and RL-trained Beam checkpoint; first domain results vs. base Beam |
| 12 | Review | 90-day report to the committee: results, spend, pipeline |

# 9. Presenter guide to the executive deck

Suggested timing: 25 minutes presentation + 20 minutes discussion. Slides 2, 4–5, 8, 13 and 16 carry the argument; slides 4–5 are click-by-click animations — click to advance each step; the others can be shortened if time is tight. Speaker notes with the same points are embedded in the PowerPoint file.

| Slide | Title | Key message / talking point |
| --- | --- | --- |
| 1 | Building a Beam-Class LLM | Frame the decision: whether and how to build a new open model against the leading vendors. |
| 2 | The answer up front | Three numbers: 30 vs 58 (gap), US$11–175M (cost range), 11% (open share). Verdict: buildable, but win on control and cost, not rank. |
| 3 | Beam 1.0: what Reflection AI shipped | 501B / 23.4B active, 256 experts, 1M context, Apache 2.0. Released 16 Oct with 40+ partners. |
| 4 | Architecture built for cheap tokens (animated, 4 clicks) | Click through how one token is processed: router → 256 experts → only 8 run → ≈21× less compute than a dense model of the same size. |
| 5 | Why each token costs less (animated, 5 clicks) | One cost lever per click: sparse experts (21×), short memory in most layers (window slides; memory ≈17%), 4-bit weights (1.0 → 0.28 TB), drafter and ~40% fewer output tokens; then the capability trade-off. |
| 6 | Training: post-training is the big bill | RL used ~2–3× the GPU-hours of pre-training. Environments, not just GPUs, are the long pole. |
| 7 | On its own numbers, Beam trails open peers | Vendor table: level with GLM-5.2, behind Kimi K3 and Qwen 3.8 Max. |
| 8 | Independent tests: a 28-point gap | The key slide. Independent index: Beam 30, open leaders 44–46, closed frontier 53–58. |
| 9 | The vendor landscape | Closed vendors compete on capability; Chinese labs on price; we need a third reason to exist. |
| 10 | Enterprise spend favours closed models | Anthropic 40%, OpenAI 27%; open share down to 11%. Growth is real but goes to the top models. |
| 11 | Where a new open model can win | Six segments; ask the room which one or two we can credibly own. |
| 12 | Three levels of ambition | Level 1 now; Level 2 is a funded option; Level 3 is a hyperscaler bet. |
| 13 | Three routes to a Beam-class model | A ≈ US$11M, B ≈ US$56M, C ≈ US$175M. Recommend A first. |
| 14 | Staged roadmap with decision gates | Gate 2 at month 9 is the real investment decision. |
| 15 | Key risks and how we manage them | Biggest risks are strategic (moving frontier, price war) and RL infrastructure. |
| 16 | Recommendation and next steps | Ask for approval of Stage 1 and the segment choice. |
| 17 | Appendix: Beam architecture detail | Full technical diagram, for questions. |
| 18 | Sources and notes | Point to the 37-page baseline for evidence. |

# Appendix. Key sources

- Reflection — Beam is now available

- Hugging Face — Beam 1.0 model card

- Artificial Analysis — Reflection Beam

- Artificial Analysis — Intelligence Index

- OrcaRouter — Beam 1.0 scored 30 independently

- AWS — Introducing Reflection Beam

- llm-stats — Claude Opus 5.5 launch

- The Decoder — Grok 4.7

- Hostinger — LLM statistics 2026 (Menlo Ventures data)

- BenchLM — LLM API pricing (Oct 2026)

Full source list (42 references) and all technical detail: Beam_Research_Baseline.docx.